Sprint Planning – Story Points & Velocity

Project: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

Team ID: SWTID-2026-9791

Team Size: 3

Team Leader: MONIKA S

Team Member: PREETHA S

Team Member: RANJANI DEVI M

A Sprint
A fixed period or duration in which a team works to complete a set of tasks.

An Epic
A big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story
A small task. It is part of an Epic.

A Story Point
A number that represents how much effort a story takes to complete (usually in the Fibonacci sequence).

Story Point
5 (1, 2, 3, 5)

Sprint 1

Procurement & Catalog Foundation (Epic 1)

Understanding IT Procurement & Laptop Catalog Requirements (USN1) 2

Defining Catalog Fields & Approval Conditions (USN2) 3

Creating Service Catalog User Criteria & Roles (USN3) 3

Flow Designer Workflow Development (Epic 2)

Creating Flow Designer Trigger & Action Logic (USN4) 5

Evaluating Dynamic Manager Approval Routing (USN5) 3

CMDB Asset Availability & Stock Check (USN6) 3

Total Story Point in Sprint 1 = 2+3+3+5+3+3 = 19

Sprint 2

Testing & Automated Fulfillment (Epic 3)

Test Authorized Laptop Catalog Request Flow (USN7) 2

Test Unauthorized Role & Access Protection (USN8) 2

Audit Automated SCTASK Ticket Generation (USN9) 3

Deployment & Maintenance (Epic 4)

Configure Flow Designer for Multi-Department Ordering (USN10) 3

Maintain and Update Procurement Flow Rules (USN11) 3

Documentation & Demonstration (Epic 5)

Prepare Project Documentation (USN12) 2

Prepare Procurement Automation Test Demo (USN13) 3

Total story Point in Sprint 2 = 2+2+3+3+3+2+3 = 18

Total Story Points

Sprint 1 = 19

Sprint 2 = 18

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 19 + 18 = 37

No of Sprints = 2

Velocity = 37 / 2

18.5 (Story Points per Sprint)

Your team’s velocity is 18.5 Story Points per Sprint.