Project Planning Phase
Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9791 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 5 Marks |
| Team Size | 3 |
| Team Leader | MONIKA S |
| Team Member | PREETHA S |
| Team Member | RANJANI DEVI M |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | IT Procurement Setup | USN-1 | As an administrator, I can define standard laptop catalog item fields and specifications. | 2 | High | Project Team |
| Sprint-1 | IT Procurement Setup | USN-2 | As an administrator, I can configure User Criteria roles for laptop ordering permissions. | 3 | High | Project Team |
| Sprint-1 | Flow Designer Workflow | USN-3 | As an administrator, I can build Flow Designer trigger logic upon catalog order submission. | 5 | High | Project Team |
| Sprint-1 | Flow Designer Workflow | USN-4 | As a user, I can submit a standard laptop request and trigger automated manager approval. | 3 | High | Project Team |
| Sprint-2 | Approval & Stock Check | USN-5 | As a system, I evaluate manager approval and query CMDB hardware inventory. | 3 | High | Project Team |
| Sprint-2 | Testing & Audit | USN-6 | As an administrator, I can test authorized and out-of-policy procurement request scenarios. | 3 | Medium | Project Team |
| Sprint-2 | Testing & Audit | USN-7 | As an administrator, I can review SCTASK fulfillment ticket generation for auditing. | 2 | Medium | Project Team |
| Sprint-2 | Maintenance & Demo | USN-8 | As an administrator, I can update laptop catalog variables and approval rules when needed. | 3 | Medium | Project Team |
| Sprint-2 | Maintenance & Demo | USN-9 | As a project owner, I can verify the procurement flow through documentation and demonstration. | 2 | Low | Project Team |

Story Point Scale: 1 – Very Easy task     2 – Normal task     3 – Moderate task     5 – Difficult task

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 1 Day | 29 Sep 2026 | 29 Sep 2026 | 13 | 29 Sep 2026 |
| Sprint-2 | 13 | 1 Day | 30 Sep 2026 | 30 Sep 2026 | 13 | 30 Sep 2026 |

Velocity:
The planned team velocity is calculated from the total story points completed across the two sprints.
Average Velocity = Total Story Points / Number of Sprints = 26 / 2 = 13 Story Points per Sprint

Burndown Chart:
A burndown chart is a graphical representation of work left to do versus time. It can be used to track remaining story points during the sprint schedule.

Sprint Planning – Story Point Summary

Project: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

| Sprint | Epic | Story | Task | Story Points |
| --- | --- | --- | --- | --- |
| Sprint-1 | IT Procurement Setup | USN-1 | Define laptop catalog item fields | 2 |
| Sprint-1 | IT Procurement Setup | USN-2 | Configure User Criteria roles | 3 |
| Sprint-1 | Flow Designer Workflow | USN-3 | Create Flow Designer trigger condition | 5 |
| Sprint-1 | Flow Designer Workflow | USN-4 | Route manager approval on order request | 3 |
| Sprint-1 Total |  |  |  | 13 |
| Sprint-2 | Approval & Stock Check | USN-5 | Evaluate approval and check CMDB stock | 3 |
| Sprint-2 | Testing & Audit | USN-6 | Test authorized and restricted scenarios | 3 |
| Sprint-2 | Testing & Audit | USN-7 | Review SCTASK fulfillment tickets for audit | 2 |
| Sprint-2 | Maintenance & Demo | USN-8 | Update laptop catalog variables and rules | 3 |
| Sprint-2 | Maintenance & Demo | USN-9 | Verify documentation and test demonstration | 2 |
| Sprint-2 Total |  |  |  | 13 |

Story Point Calculation:
Sprint 1 story points = 2 + 3 + 5 + 3 = 13
Sprint 2 story points = 3 + 3 + 2 + 3 + 2 = 13
Total planned story points = 13 + 13 = 26

Velocity:
Velocity = Total completed story points / Number of sprints
Velocity = 26 / 2 = 13 Story Points per Sprint
The planned team velocity is 13 Story Points per Sprint.

Sprint Completion Criteria:

Flow Designer triggers automatically upon 'Standard Business Laptop' Service Catalog order submission.

Manager approvals are dynamically routed based on the requester's direct manager profile.

CMDB hardware inventory lookup evaluates asset stock prior to creating fulfillment tasks.

Automated RITM and SCTASK tickets are generated seamlessly for authorized procurement requests.

References:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Project Planning Notes:
The sprint schedule is structured around the IT Procurement Flow Designer implementation: catalog item setup, automated approval routing, CMDB stock evaluation, testing, auditing, maintenance, and demonstration.
Story points use the requested Fibonacci-style scale of 1, 2, 3, and 5. The planned backlog contains 26 story points across two sprints.

Project: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

Team ID: SWTID-2026-9791

Team Size: 3

Team Leader: MONIKA S

Team Member: PREETHA S

Team Member: RANJANI DEVI M