Acceptance Testing
UAT Execution & Report Submission

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9791 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 4 Marks |
| Team Size | 3 |
| Team Leader | MONIKA S |
| Team Member | PREETHA S |
| Team Member | RANJANI DEVI M |

1. Purpose of Document

The purpose of this document is to summarize the User Acceptance Testing (UAT) coverage and defect status for the Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer solution. The project automates standard laptop catalog order requests, manager approval routing, CMDB asset stock evaluation, and IT fulfillment task generation.

2. Defect Analysis

This report shows the current defect status by severity and resolution category identified during UAT execution.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 0 | 1 | 0 | 1 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| External | 0 | 0 | 0 | 0 | 0 |
| Fixed | 0 | 1 | 1 | 0 | 2 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| Skipped | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 1 | 2 | 0 | 3 |

3. Test Case Analysis

This report shows the number of Flow Designer laptop procurement test cases that were passed, failed, or not tested during UAT.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Flow Designer Configuration | 2 | 0 | 0 | 2 |
| Authorized Laptop Order Access | 2 | 0 | 0 | 2 |
| Manager Approval Routing | 2 | 0 | 0 | 2 |
| CMDB Asset Stock Evaluation | 2 | 0 | 0 | 2 |
| Fulfillment Task Creation (SCTASK) | 1 | 0 | 0 | 1 |
| Security & Access Control | 1 | 0 | 0 | 1 |
| Total | 10 | 0 | 0 | 10 |

4. UAT Execution Summary

The Flow Designer IT Procurement workflow was tested using authorized and unauthorized order scenarios. The test coverage focuses on whether the workflow correctly evaluates manager details, verifies CMDB stock levels at request time, and generates fulfillment tasks without stuck states.

| Test Area | Test Cases | Result | Remarks |
| --- | --- | --- | --- |
| Flow Designer Configuration | TC-001, TC-005 | Pass | Trigger and action step configurations verified. |
| Authorized Laptop Request | TC-001, TC-003 | Pass | Laptop catalog requests execute and trigger manager approval. |
| Approval Routing & CMDB Stock | TC-002, TC-004 | Pass | Manager approval auto-routed; CMDB stock verified. |
| Task Generation & Security | TC-006 | Pass | RITM and SCTASK fulfillment tickets created automatically. |

5. UAT Result

Overall UAT Result: PASS

All planned Flow Designer laptop procurement scenarios are covered in the UAT report. The solution is expected to process orders smoothly, route manager approvals, evaluate CMDB inventory, and create fulfillment tickets for authorized requests.

6. Open Issues / Defects

No critical open defects identified during the documented UAT execution. Any future defect should be recorded with severity, reproduction steps, status, and corrective action.

7. Sign-off

Tester Name: MONIKA S

Project Manager: MONIKA S

Product Owner: MONIKA S

Date: 29 September 2026    Signature: MONIKA S

8. Notes

Both positive laptop catalog ordering and negative access scenarios should be included during final UAT execution.

The Flow Designer workflow must evaluate direct manager details and CMDB stock levels at request time.

Unauthorized users should be blocked without exposing restricted catalog or asset information.

Obtain the required project sign-off from team leader MONIKA S before production deployment.